Project Scope Document

Objectives

Develop a multi-tenant SaaS EMR system for small hospitals (50-200 beds) to digitize patient records, workflows, and operations while ensuring HIPAA/HL7-FHIR compliance. Enable scalable hosting for multiple hospitals (tenants) with data isolation, supporting your RCM and FHIR expertise from past NHS/Change Healthcare projects.​

In-Scope Features

- Patient registration, EMR charting, scheduling, billing/RCM, inventory, reporting.

- Multi-tenant provisioning, custom branding, RBAC/SSO.

- Integrations: FHIR APIs for labs/pharmacy, telehealth portals.

- Mobile-responsive React frontend, real-time updates via WebSockets.

Out-of-Scope

- Advanced AI diagnostics, hardware IoT integration, international localization beyond English/Tamil.

Deliverables & Timeline

| Phase | Deliverables | Timeline (Months) |
| --- | --- | --- |
| Design | Scope/Tech Docs, DB Schema | 1 ​ |
| Development | MVP with 3 tenants | 3 |
| Testing | Unit/Integration/Security | 1 |
| Deployment | Cloud (AWS/Render), Monitoring | 1 |
| Total | Production-ready SaaS | 6 ​ |

Assumptions & Risks

Assumes PostgreSQL cloud DB; risk of compliance audits mitigated by audit logs.​